|  | # Project Timeline |  |  |  |
| --- | --- | --- | --- | --- |
|  |  | Date; Days; Activity; Check. 4/19/2021; .25; Review Assignment; X. 4/19/2021; .5; Create Timeline Doc; X. 4/19/2021; .25; Plan Design Tools; X. 4/20/2021; .5; Plan and Execute Persona Design; X. 4/20/2021; .5; Build Wire Frame. 4/21/2021; .5; Guerilla Testing Execution. 4/21/2021; .25; Guerilla Testing Documentation and Feedback Update. 4/21/2021; 3; Update Wire Frame with Feedback and Build Prototype. 4/24/2021; .25; Works Cited and Prototype Submission. 4/25/2021; .5; Power Point Presentation. 4/25/2021; .5; Usability Testing. 4/26/2021; 1; Usability Test Review / Update. 4/27/2021; 1; Summary Doc. 4/28/2021; .5; Overview and Final Submission. |  |