|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Project Timeline | |  |  |
|  |  | | |  |
|  | | |  |  |  |  |  |  |  |  |  |  | | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | | Date |  | Days |  | Activity |  |  | | Check | | |  |  |  |  |  | | |  |  |  | | |  | | |  | | 4/19/2021 |  | .25 |  | Review Assignment | | |  |  | X | | | 4/19/2021 |  | .5 |  | Create Timeline Doc | | |  |  | X | |  | | | 4/19/2021 |  | .25 |  | Plan Design Tools | | |  |  | X | |  | | | 4/20/2021 |  | .5 |  | Plan and Execute Persona Design | | |  |  | X | |  | | | | 4/20/2021 |  | .5 |  | Build Wire Frame | | |  |  |  | |  | | | | 4/21/2021 |  | .5 |  | Guerilla Testing Execution | | |  |  |  | |  | | | | 4/21/2021 |  | .25 |  | Guerilla Testing Documentation and Feedback Update | | |  |  |  | |  | | | | 4/21/2021 |  | 3 |  | Update Wire Frame with Feedback and Build Prototype | | |  |  |  | |  | | | | 4/24/2021 |  | .25 |  | Works Cited and Prototype Submission | | |  |  |  | |  | | | | 4/25/2021 |  | .5 |  | Power Point Presentation | | |  |  |  | |  | | | | 4/25/2021 |  | .5 |  | Usability Testing | | |  |  |  | |  | | | | 4/26/2021 |  | 1 |  | Usability Test Review / Update | | |  |  |  | |  | | | | 4/27/2021 |  | 1 |  | Summary Doc | | |  |  |  | |  | | | | 4/28/2021 |  | .5 |  | Overview and Final Submission | | |  |  |  | |  | | | | |  |